## Slide 1: Agile Software Development
CSC 441 Fall 2024

## Slide 2: Agile Software Development
What and why
Core Values
Principles of the methodology
The process
Agile Software Development Cycle (ASDC)

## Slide 3: What is agile software development?
https://agilemanifesto.org/
A reaction to Waterfall model
An iterative approach, emphasizing the rapid delivery of working (zero-defect) software

## Slide 4: Okay, why?
Addressed the lack of a professional discipline in software development
Designed by developers for developers
Couples developers with customers to ensure value is being delivered
Provides mechanisms to react to changing requirements and resiliency against unrealistic expectations

## Slide 5: 12 Principles
https://agilemanifesto.org/principles.html

## Slide 6: Agile Process
Gather Requirements
Plan delivery
Develop
Test
Deploy
Maintain

## Slide 7: Agile Software Development Cycle (ASDC)
Concept
Inception
Iteration and Construction
Release
Production
Retirement

## Slide 8: Let’s Try it
Conceptualize an application
Break it down into these parts:
  Web front end (unbound)
  Back end (unbound)
  Web front end and back end bound
  Mobile app front end (unbound)
  Mobile app front end and back end (bound)

## Slide 9: User Stories
Imagine you’re a user of this software.
Frame requirements as:
  “I am a _____ and I would like to _______”
  The first ____ is your role (player, customer service, dogsitter, etc)
  The second ____ is a task you would like to perform in the system (be as specific as possible)
  i.e. “I am a student and I would like to submit my homework”